Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 5 July 2026 |
| --- | --- |
| Project Name | BOOK STORE |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register and log in securely. | 3 | High | Venuthurumilli Thanuja |
| Sprint-1 | Authentication | USN-2 | As a user, I can access protected pages using JWT authentication. | 2 | High | Venuthurumilli Thanuja |
| Sprint-1 | Book Browsing | USN-3 | As a user, I can browse and view book details. | 3 | High | Venuthurumilli Thanuja |
| Sprint-1 | Search & Filter | USN-4 | As a user, I can search and filter books. | 3 | High | Venuthurumilli Thanuja |
| Sprint-2 | Shopping Cart | USN-5 | As a user, I can add, update, and remove books from the cart. | 3 | High | Venuthurumilli Thanuja |
| Sprint-2 | Checkout | USN-6 | As a user, I can enter shipping details and place an order. | 4 | High | Venuthurumilli Thanuja |
| Sprint-2 | Orders | USN-7 | As a user, I can view my orders and order status. | 3 | High | Venuthurumilli Thanuja |
| Sprint-2 | Reviews | USN-8 | As a user, I can add ratings and reviews to books. | 2 | Medium | Venuthurumilli Thanuja |
| Sprint-3 | Admin Dashboard | USN-9 | As an admin, I can view BookStore statistics. | 3 | Medium | Venuthurumilli Thanuja |
| Sprint-3 | Book Management | USN-10 | As an admin, I can add, update, and delete books. | 4 | High | Venuthurumilli Thanuja |
| Sprint-3 | Order Management | USN-11 | As an admin, I can view orders and update order status. | 3 | High | Venuthurumilli Thanuja |
| Sprint-3 | Management | USN-12 | As an admin, I can manage users and reviews. | 3 | Medium | Venuthurumilli Thanuja |
| Sprint-4 | UI & Responsiveness | USN-13 | As a user, I can use the application on mobile and desktop devices. | 3 | High | Venuthurumilli Thanuja |
| Sprint-4 | Testing | USN-14 | As a developer, I can test APIs and application functionality. | 3 | High | Venuthurumilli Thanuja |
| Sprint-4 | Optimization | USN-15 | As a developer, I can improve validation, error handling, and performance. | 3 | Medium | Venuthurumilli Thanuja |
| Sprint-4 | Deployment | USN-16 | As a developer, I can deploy the BookStore application. | 3 | High | Venuthurumilli Thanuja |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 5 Days | 2 July 2026 | 6 July 2026 | 11 | 6 July 2026 |
| Sprint-2 | 12 | 5 Days | 2 July 2026 | 6 July 2026 | 12 | 6 July 2026 |
| Sprint-3 | 13 | 5 Days | 2 July 2026 | 6 July 2026 | 13 | 6 July 2026 |
| Sprint-4 | 12 | 5 Days | 2 July 2026 | 6 July 2026 | 12 | 6 July 2026 |

Velocity:

Total Story Points Completed = 48

Number of Sprints = 4

Average Velocity = 48 / 4 = 12 Story Points per Sprint

The average project velocity is 12 story points per sprint, showing consistent progress across the four planned development sprints.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts